DETAILED PROJECT REPORT

Travel CRM: Inquiry, Sales and Itinerary Modules

Functional overview, architecture, workflow, current readiness and next implementation priorities

| Report item | Details |
| --- | --- |
| Scope | Detailed review of the current frontend implementation |
| Modules | Inquiry Engine, Sales Engine and Itinerary Builder |
| Architecture | React + Vite, module-owned routes, MUI-based interface, mock data/services |
| Report date | 10 August 2026 |

# 1. Executive Summary

The Travel CRM frontend establishes a structured travel sales lifecycle. The Inquiry Engine captures and qualifies customer requirements, the Sales Engine uses those live leads for follow-up and conversion-oriented work, and the Itinerary Builder creates the travel plan that can be presented to the customer. Each module has its own route registry, pages and components, enabling teams to evolve modules without centralising all work in a single router or screen.

| Module | Business role | Current status |
| --- | --- | --- |
| Inquiry Engine | Capture, qualify, prioritise and assign travel enquiries | Core dashboard, manual workspace, add/edit/detail flows are implemented |
| Sales Engine | Work leads through proposal, follow-up, negotiation and confirmation | Dashboard and workflow screens implemented; metrics remain mock-driven |
| Itinerary Builder | Create, revise, save and present travel itineraries | Functional list, builder, templates, pricing and localStorage service |

# 2. Shared Frontend Architecture

The project follows a module-oriented frontend structure. Each module owns its routes, pages, components, styles and local data where applicable. App-level routing aggregates the module route arrays, while shared contexts and common UI components provide cross-module behaviour.

Route ownership: each module exports its own routes.jsx file; new module pages are registered locally rather than directly in the central router.

Presentation layer: React pages are composed from Material UI, React Icons, module-specific CSS and reusable card/table/status components.

State approach: InquiryContext stores in-memory lead data and exposes actions; Sales consumes that context; Itinerary uses a local service abstraction.

Data readiness: mock data and simulated asynchronous operations provide demo behaviour while backend API integration is pending.

# 3. Inquiry Engine

## 3.1 Purpose and operational scope

The Inquiry Engine is the entry point for prospective traveller information. It provides a controlled way to record the customer, destination, dates, traveller count, budget, preferences, source, sales ownership and follow-up details needed for qualification. The module is designed to support multiple inbound enquiry channels while retaining a consistent lead structure.

## 3.2 Routes and screens

| Screen | Route | Function |
| --- | --- | --- |
| Dashboard | /inquiry/dashboard | Shows enquiry totals, priority counts, funnel distribution and source mix. |
| Manual Workspace | /inquiry/manual | Searchable and filterable lead workspace with bulk assignment. |
| Lead Detail | /inquiry/manual/:id | Detailed lead information and itinerary-oriented lead workspace. |
| Inbound channels | /inquiry/website, /whatsapp, /instagram-meta, /b2b-partners, /repeat-customers | Dedicated labelled screens currently reserved for future channel integrations. |

## 3.3 Dashboard functionality

Calculates total enquiries and Hot, Warm and Cold lead counts from the InquiryContext lead collection.

Calculates average group size from pax or totalPax values to give immediate demand context.

Builds a stage funnel across New, Contacted, Follow-up, Proposal Sent, Viewed, Negotiation, Revised Proposal and Soft Confirm.

Builds a source mix for Manual, Website, WhatsApp, Instagram/Meta Ads, B2B Partners and Repeat Customers.

Provides a quick Add Lead action directly from the dashboard.

## 3.4 Manual enquiry workspace

Supports priority tabs for All, Hot, Warm and Cold leads, with live counters based on the current lead set.

Searches across enquiry ID, customer name, phone, email, destination and travel purpose.

Provides row selection and bulk assignment of sales and operations users.

Uses AddLeadModal, EditLeadModal and LeadDetailDrawer to keep capture, editing and detail actions within the same workspace.

Provides an Export Enquiries interface action; the report treats this as a UI capability and does not claim a completed export backend.

## 3.5 Lead data model and state

| Data group | Examples captured |
| --- | --- |
| Basic information | Client name, company, phone, alternate phone, email and WhatsApp number |
| Travel information | Destination, departure city, travel dates, adults/children/infants, duration, travel type and purpose |
| Preferences | Budget, estimated deal value, hotel category, meals, flight/train/cab, visa, passport and insurance |
| Lead management | Status, stage, priority/temperature, sales/operations assignment, source, expected booking date and probability |
| Follow-up and notes | Last contact date, next follow-up, communication mode, notes, customer requirements and internal notes |

InquiryContext provides the leads collection along with addLead, updateLead and assignUsers actions. New leads are normalised into the same multi-section data shape, then inserted at the beginning of the in-memory collection. This makes the module usable for the current frontend demo, but the data is not yet server-persisted.

# 4. Sales Engine

## 4.1 Purpose and connection to inquiry

The Sales Engine converts qualified enquiries into sales activity. It uses a dedicated sales experience wrapper and sidebar while reading live inquiry leads through useSalesDashboard. This is the key implemented cross-module connection: the sales lead table and Hot/Warm/Cold/Total KPIs reflect the lead state maintained by InquiryContext.

## 4.2 Sales routes and workflow areas

| Workflow area | Route | Role in the sales journey |
| --- | --- | --- |
| Dashboard | /sales and /sales/dashboard | Sales overview, pipeline and operational activity. |
| Proposal | /sales/proposal | Proposal creation and proposal-oriented workspace. |
| Follow Up | /sales/follow-up | Scheduled contact and follow-up management. |
| Negotiation | /sales/negotiation | Negotiation workspace for progressing active opportunities. |
| Confirmation | /sales/confirmation | Confirmation workspace for the late-stage conversion process. |
| Analytics | /sales/analytics | Sales performance and analytical view. |

## 4.3 Dashboard and supporting components

SalesDashboardContent assembles KPI tiles, pipeline visibility, live lead rows, recent activity and upcoming follow-up content.

SalesPipeline, SalesMetricGrid, RevenueSummary, LeadSourceChart and TopSalesExecutives present performance-oriented dashboard elements.

FollowUpList and FollowUpDashboard support follow-up visibility; LeadSummaryDrawer provides lead-level contextual detail.

CreateProposalWizard, ProposalDashboard, NegotiationWorkspace and ConfirmationWorkspace provide dedicated workflow building blocks.

SalesModuleSidebar, SalesModuleLayout, SalesWorkspaceHeader and SalesStatusChip standardise the module navigation and visual language.

## 4.4 Data behaviour and limitations

The useSalesDashboard hook derives total, Hot, Warm and Cold lead KPIs from InquiryContext. Pipeline stages, recent activities, upcoming follow-ups, top executives, lead sources and monthly revenue are currently read from sales.mock.js. Revenue summary is calculated from the mock monthly revenue and target values. The hook exposes updateLead from InquiryContext, while deleteLead is currently a no-op placeholder. This should be replaced by persistent sales-domain APIs before production use.

# 5. Itinerary Builder

## 5.1 Purpose and business value

The Itinerary Builder is the customer-plan creation module. It gives travel staff the ability to prepare package information, day-by-day activities, transport/accommodation/sightseeing services, pricing, discounts, terms and cover imagery. The resulting plan can be saved and prepared for PDF presentation.

## 5.2 Routes and screens

| Screen | Route | Function |
| --- | --- | --- |
| Itinerary list | /itinerary and /itinerary/dashboard | View, search, filter, sort and manage active itineraries. |
| Builder | /itinerary/build | Create a new itinerary. |
| Builder edit | /itinerary/build/:id | Load and revise an existing itinerary. |
| Templates | /itinerary/templates | Browse reusable templates and duplicate as a draft. |
| Settings | /itinerary/settings | Reserved settings screen. |
| Analytics | /itinerary/analytics | Reserved analytics screen. |

## 5.3 Itinerary list and templates

The list page supports search by itinerary name, customer name, destination or identifier.

Itineraries can be filtered by type and status, then sorted to support operational browsing.

Itinerary cards and a header component provide the primary list presentation and controls.

Deletion is supported through a confirmation flow and the itinerary service remove operation.

The templates page provides a template gallery and supports duplication into a draft, reducing repeated package creation effort.

## 5.4 Builder capabilities

Captures itinerary name, destination, trip type, customer information, traveller counts, dates and general description.

Supports day-level titles, descriptions and itinerary highlights, with dialogs for editing day content.

Supports adding and editing services through service modals; the builder uses services to construct trip cost categories.

Maintains trip cost breakdowns for accommodation, sightseeing, transport, meals and other services.

Provides percentage- or value-based discount handling, subtotal visibility and calculated final amount.

Supports cover-image selection from presets or a custom URL, and manages terms/policy blocks as customer-facing content.

Uses PdfTemplateModal and pdfGenerator utility as the presentation/export pathway.

## 5.5 Service layer and persistence

itinerary.service.js is a localStorage-backed mock service. On initial access it seeds browser storage with mock itinerary data. It exposes asynchronous getAll, getById, create, update and remove operations with simulated latency. getAll applies search, type and status filtering; getById restores mock day, service and policy details when a seeded record has incomplete stored data. This is a useful frontend development abstraction, but it must be replaced by authenticated API calls and server-side validation for a multi-user production system.

# 6. End-to-End User Workflow

| Step | User activity | Module outcome |
| --- | --- | --- |
| 1. Capture | A travel request is entered manually or is expected to arrive from a channel integration. | A structured lead is created with customer and trip requirements. |
| 2. Qualify | The team sets priority, stage, ownership, expected date and follow-up. | The lead is ready for a sales representative. |
| 3. Sell | Sales staff use dashboard and workflow screens for proposal, follow-up and negotiation. | The opportunity progresses toward confirmation. |
| 4. Build | The trip plan is created or updated with services, days, price and policies. | A customer-specific itinerary is available. |
| 5. Present | A PDF template/export flow is selected for the completed itinerary. | The plan can be presented or shared with the traveller. |

# 7. Current Readiness, Gaps and Recommendations

| Area | Current readiness | Recommended next action |
| --- | --- | --- |
| Inquiry capture | Functional manual capture and context-driven lead operations | Persist leads through a secured API; integrate website, WhatsApp, Meta and B2B ingestion. |
| Sales workflow | Pages/components and live Inquiry lead consumption | Persist proposals, activity, follow-up, negotiation and confirmations with an audit trail. |
| Itinerary | Functional browser-persisted CRUD-like demo workflow | Replace localStorage with API-backed records, user ownership and permissions. |
| Cross-module handoff | Inquiry to Sales linkage is implemented | Add Sales-to-Itinerary handoff with approved customer, pax, destination and budget prefill. |
| Reporting | Visual dashboard elements and mock metrics | Use transactional data for conversion, revenue, source and itinerary analytics. |
| Quality and security | Frontend scaffolding and mock validation | Add role-based access, server validation, tests, error handling and notification workflows. |

# 8. Conclusion

The three modules provide a well-defined frontend foundation for a travel-focused CRM. Inquiry Engine supports lead capture and qualification, Sales Engine creates a conversion-oriented workflow around live inquiry leads, and Itinerary Builder enables detailed trip planning and customer presentation. The user experience is already structured for operational use and demonstration. The critical next milestone is replacing mock/context-only persistence with authenticated backend APIs, then extending the implemented handoffs into a complete enquiry-to-confirmation-to-itinerary workflow.